## .

## 🛠 In-class Practice: Class and Sequence Diagram – Robot opens the door.

## .

Link: https://www.youtube.com/watch?v=URmDJP-LUVo

we are going to apply Agile methodologies to a real-world robotics engineering problem. Based on the modular AI approach described in your reading—where we break down complex behaviors into manageable sub-tasks—we will define our requirements through User Stories and organize them into a structured Product Backlog.

The goal is to enable a two-armed wheeled robot to autonomously navigate through doors by modularizing its "brain" into three distinct phases: Approach, Open, and Pass Through. Furthermore, we can refine our backlog to include the specific Computer Vision (CV) and Fine-Motor Manipulation requirements necessary for a successful deployment.

Based on the "Robot view" and "Image x Gradient" data, we can see the system must process visual gradients to isolate the handle from the door surface, even when dealing with "untaught colors".

## .

## Section 1: User Stories

## .

In Agile, we use User Stories to capture the "who, what, and why" of a feature. For this project, our primary stakeholder is the Facility Manager who needs the robot to navigate the building.

- US1 (Approach): As a facility manager, I want the robot to autonomously navigate and position itself in front of a door so that it is ready to interact with the handle.

- US2 (Detection): As a facility manager, I want the robot to distinguish between "push" and "pull" doors so that it can activate the correct motor control module.

- US3 (Push Action): As a facility manager, I want the robot to use its arms to push a door open so that the entrance is cleared.

- US4 (Pull Action): As a facility manager, I want the robot to use its arms to pull a door open so that the entrance is cleared.

- US5 (Pass Through): As a facility manager, I want the robot to navigate through the doorway once it is open so that it can continue its mission in the next room.

- US6 (Visual Localization): As a facility manager, I want the robot to use its onboard camera and gradient-based image processing to identify the exact spatial

- US7 (Handle Engagement): As a facility manager, I want the robot’s end-effector (hand) to align with and grasp the door knob securely so that it can prepare for the opening action.

- US8 (Latch Release): As a facility manager, I want the robot to apply the correct torque or downward pressure to the handle to release the door latch.

## .

### Section 2: Product Backlogs

## .

The backlog now includes high-complexity vision and manipulation tasks. Note the inclusion of the mechanical calibration for latch release, which is the "output" of our human-in-the-loop training sessions.

- User Story & Product Backlog Mapping

| #### User Story | #### Product Backlog |
| --- | --- |
| #### US1 (Approach): As a facility manager, I want the robot to autonomously navigate and position itself in front of a door so that it is ready to interact with the handle. | #### Navigation & Approach Module |
| #### US2 (Detection): As a facility manager, I want the robot to distinguish between "push" and "pull" doors so that it can activate the correct motor control module. | #### Door Type Identification (Push vs. Pull) |
| #### US3 (Push Action): As a facility manager, I want the robot to use its arms to push a door open so that the entrance is cleared. | #### "Push" Manipulation Module |
| #### US4 (Pull Action): As a facility manager, I want the robot to use its arms to pull a door open so that the entrance is cleared. | #### "Pull" Manipulation Module |
| #### US5 (Pass Through): As a facility manager, I want the robot to navigate through the doorway once it is open so that it can continue its mission in the next room. | #### Traversal & Obstacle Avoidance (Pass Through) |
| #### US6 (Visual Localization): As a facility manager, I want the robot to use its onboard camera and gradient-based image processing to identify the exact spatial | #### CV: Handle Localization & Gradient Mapping |
| #### US7 (Handle Engagement): As a facility manager, I want the robot’s end-effector (hand) to align with and grasp the door knob securely so that it can prepare for the opening action. | #### Handle Grasping & Mechanical Engagement |
| #### US8 (Latch Release): As a facility manager, I want the robot to apply the correct torque or downward pressure to the handle to release the door latch. | #### Torque Calibration & Latch Release Training |

- Product Backlogs

| PB ID | Product Backlog Name | Story Points | Priority Level |
| --- | --- | --- | --- |
| PB-01 | Navigation & Approach Module | 5 | High |
| PB-02 | Door Type Identification (Push vs. Pull) | 3 | High |
| PB-03 | "Push" Manipulation Module | 5 | Medium |
| PB-04 | "Pull" Manipulation Module | 5 | Medium |
| PB-05 | Traversal & Obstacle Avoidance (Pass Through) | 3 | High |
| PB-06 | CV: Handle Localization & Gradient Mapping | 8 | Critical |
| PB-07 | Handle Grasping & Mechanical Engagement | 8 | High |
| PB-08 | Torque Calibration & Latch Release Training | 13 | High |

## .

## Section 3: Sprint Arrangement

## .

To ensure a logical flow of development, we will distribute these tasks across three sprints. Note that we prioritize the Approach and Pass Through logic early, as the manipulation modules (Push/Pull) are the most complex "modular" components to train.

| Sprint | Task ID | Task Name | Goal | Story Points |
| --- | --- | --- | --- | --- |
| Sprint 1 | PB-01, PB-06, PB-02 | Perception & Positioning | Identify the door and handle coordinates using gradient mapping; classify door direction. | 16 |
| Sprint 2 | PB-07, PB-08 | Mechanical Operation | Use human demonstration data to train the robot on grasping and applying the specific torque needed to release the latch. | 21 |
| Sprint 3 | PB-03, PB-04, PB-05 | Full Sequence Execution | Orchestrate the entire modular chain from approach to final traversal. | 13 |

## .

## Section 4: Class and Sequence Diagrams

## .

Now that we have a solid Product Backlog, we need to translate those requirements into a technical architecture. This is a crucial step in Computer Engineering: moving from what the system does (User Stories) to how the software is structured (Design Patterns and Object-Oriented Design).

We will use Mermaid.js to generate our diagrams.

## .

### 1. Class Diagram

## .

This diagram shows the structural relationships between our software modules. Note how the RobotController acts as the orchestrator, delegating specific tasks to specialized modules like VisionModule and HandleGrasper.

Mermaid.js

Class Diagram

## .

### 2. Sequence Diagram

## .

This diagram illustrates the dynamic behavior of our system. It shows the step-by-step interaction between objects to complete the "Open Door" mission, specifically highlighting the Latch Release (PB-08) and Handle Localization (PB-06).

Mermaid.js

Sequence Diagram

## .

- Design Analysis

## .

- Modular Integrity: Notice how the VisionModule handles the "untaught color" handle recognition via the analyzeGradients() method. This keeps the visual complexity hidden from the RobotController.

- The Blocking Dependency (PB-08): In the sequence diagram, you can see that applyLatchReleaseTorque() occurs before the ManipulationModule is called. This confirms our Sprint 2 priority: we cannot push or pull a door until the physical latch is released.

- Polymorphism: We use an interface for ManipulationModule. This allows us to add new door types (like "Sliding" or "Electronic") in the future without changing the core RobotController logic, increasing the adaptability that the research warned might be a challenge.